Swiftora – Phased Build Plan (Developer Handoff)

This document consolidates requirements from our project thread into a developer-ready plan with phases, scope, acceptance criteria, and technical notes. Use this as the single source of truth for the MVP and near-term releases.

0) Guiding Principles

- Speed to demo with clean upgrade path (no throwaway work).

- Evidence-based pricing: show sold comps, median/IQR, confidence.

- 2× ROI baseline guardrail baked into pricing UX but can be adjusted by user in settings.

- Export-only MVP: no marketplace push; generate copy/media packages.

- Design tokens drive consistency (sunset orange #FF6B35, violet #6C63FF).

- Analytics from day 1 to learn from edits and outcomes.

1) Phases & Scope

Phase 0 — Foundations

Goal: Establish repo structure, design tokens, and demo parity with current prototype.

- Repo alignment with existing GitHub demo (kept intact). New /demo route or folder.

- Design tokens (CSS variables): brand colors, spacing, radius, shadows, dark mode tokens.

- Component primitives: Button, Card, Badge, Meter, Input, Chips, Tabs, Toast.

- Complex components (stubs): Confidence Meter, Price Card, ROI Panel, Comps Table.

- Demo Mode: local JSON powers UI without backend.

Acceptance:

- Storybook or demo page renders the components with tokens.

- Demo data flows through Confidence Meter and Price Card.

Phase 1 — MVP (Image → Price → Listing)

Goal: End-to-end single-item workflow with export packs; no marketplace push.

Features

- Onboarding & Settings

  - Email sign-in (stub or Supabase Auth).

  - Defaults: ROI baseline (2×), signature text toggle, theme.

- Capture/Upload

  - Camera access (web/mobile PWA) or file upload (up to 6 photos).

  - Reorder, crop, delete.

- Identification (vision)

  - Top 3 candidates with confidence %.

  - Manual override and search refinement.

- Comps & Pricing

  - Fetch sold comps (adapter pattern; start with eBay Completed + local CSV).

  - Display evidence list (source, date, condition, price).

  - Compute median/IQR and price recommendation with confidence meter.

  - Enforce/flag 2× ROI baseline.

- Listing Generator

  - Title (≤ 140), bullets (×5), description, 13 tags (Etsy-style).

  - Default signature append toggle: “Lovingly packed and shipped from Lois’s Legacy Finds.”

- ROI Calculator

  - Inputs: cost, fees %, shipping estimate.

  - Outputs: target price, margin %, 2× badge.

- Export Pack

  - Copy-all text; download images; optional Photo→Reel (lite) MP4.

- Gamification (lite)

  - Daily streak; XP counter; first badge (“5-Day Listing Streak”).

- Analytics

  - Event schema below; store user edits vs. AI output.

Acceptance:

- A user can go from photos → ID → comps → price → listing → export without errors.

- Recommendation shows median/IQR; confidence; ROI guardrail message.

- Analytics events fire for scan_start, ai_identify_complete, comps_viewed, price_recommended, price_edited, listing_generated, export_performed.

Phase 1.1 — Hardening & Evidence

Goal: Reliability, UX polish, data confidence.

- Empty/error states across all pages.

- Loading skeletons and toasts.

- “Show Evidence” modal from Comps Table with direct links.

- Basic rate-limit/backoff on comps fetch; caching layer.

- Accessibility pass (labels, contrast, keyboard focus).

Acceptance:

- 95%+ Lighthouse accessibility for core pages.

- Evidence modal displays top 10 comps with links.

Phase 1.5 — Value Lift

Goal: Batch & creators; insights v1; CSV outcomes.

- Batch intake (queue multiple items, sequential processing).

- Photo→Reel template upgraded (title card, price card, outro/CTA).

- Insights dashboard (weekly listings, average margin, sell-through proxy).

- Outcome import (CSV of sold items) and reconciliation into analytics.

Acceptance:

- Batch run completes; per-item status.

- Insights page renders KPIs and a 7/30-day chart.

- CSV import maps to existing items by title/created date; conflict resolution UI.

2) Information Architecture

- Home: streaks/XP, quick actions, recent drafts.

- Scan: camera/upload.

- Items: Drafts / Ready / Sold, filters for confidence & ROI.

- Insights: ROI, sell-through proxy, listings/week.

- Account: profile, plan, settings (ROI baseline, signature, theme, data export).

Item sub-tabs: Overview · Details · Photos · Pricing · Listing · ROI · Activity.

3) Component Inventory (with variants)

- Primitives: Button (primary/secondary/ghost), Input, TextArea, Number, Select, Chips, Toggle, Tabs, Toast, Modal, Drawer.

- Data: Card, Table Row, Badge, Meter, Skeleton, Empty State.

- Complex: Confidence Meter, Price Recommendation Card, Comps Table (+ filters), ROI Panel, Streak/XP Widget, Reel Composer (lite), Signature Block.

4) Design Tokens (light/dark)

- --brand-orange: #FF6B35

- --brand-violet: #6C63FF

- --text: #111111, --muted: #666666

- --bg: #FFFFFF, --surface: #F7F7F8, --stroke: #E5E7EB

- Radius: 16 (cards/buttons), 24 (modals)

- Spacing scale: 4,8,12,16,20,24,32

- Elevation: 0 1 2 rgba(0,0,0,.06), 0 4 14 rgba(0,0,0,.10)

5) Data Model (initial)

User(id, email, plan, roi_baseline, default_signature, settings)

Item(id, status{Draft|Ready|Sold}, images[], category, title, attributes{}, condition, notes)

Comps(item_id, source, url, date, condition, price)

Pricing(item_id, recommended_price, confidence, rationale, stats{median,iqr_low,iqr_high})

Listing(item_id, title, bullets[], description, tags[])

ROI(item_id, cost, fees_pct, shipping_est, target_price, margin_pct, meets_roi_baseline)

Outcome(item_id, platform, sale_price, date_sold, days_to_sell)

Engagement(user_id, streak_days, xp, badges[])

6) API Surface (stub → real)

- POST /api/identify {images[]} → {candidates:[{label,confidence}]}

- GET /api/comps?query&condition&window → {comps:[{source,url,date,condition,price}]}

- POST /api/price {comps[]} → {median,iqr:[low,high],recommendation,confidence}

- POST /api/listing {titleSeed,attributes,tagsHint} → {title,bullets[],description,tags[]}

- POST /api/roi {cost,fees_pct,shipping_est,recommendation} → {margin_pct,meets_baseline}

- POST /api/outcome {item_id, platform, sale_price, date_sold}

Notes:

- Start with Demo adapter (local JSON).

- Add eBay Completed adapter; respect rate limits; cache by query hash for 24h.

- Leave hooks for additional providers.

7) Analytics Events (v1)

- app_open, onboarding_complete

- scan_start {images_count}

- ai_identify_complete {top_match, confidence}

- comps_viewed {count, window_days, median, iqr}

- price_recommended {price, confidence}

- price_edited {from, to}

- listing_generated {title_len, desc_len, tags_count}

- export_performed {type:text|images|mp4}

- draft_saved {status}

- roi_updated {cost, fees, target_price}

- item_sold_recorded {platform, sale_price, days_to_sell}

- streak_progress {day}

Store AI vs. user edit deltas for pricing and listing content.

8) Non-Goals (MVP)

- Direct listing push to marketplaces.

- Payments, org/workspaces, multi-user roles.

- Full community feed (read-only comes later).

9) Risks & Mitigations

- Data access (Etsy sold data limitations): Start with eBay; supplement with user CSV import.

- Vision accuracy on edge cases: Keep human-in-the-loop selection of ID candidate; add “Not seeing it?” refinement.

- API costs: Cache comps; batch requests; enforce debounce and min character length for queries.

10) Tech Stack Recommendation

- Frontend: Next.js + React + Tailwind (or existing static until ready).

- Backend/DB: Supabase (Auth, Postgres, storage) or Prisma + Postgres.

- Video: Remotion for Photo→Reel.

- Hosting: Vercel; DNS via GoDaddy.

11) Definition of Done (per phase)

- All acceptance tests pass.

- Light & dark modes render with tokens.

- Empty/error states covered.

- Analytics events verified in console/logs.

- README updated with env vars, run/deploy steps, and feature flags (Demo vs. Live).

12) Backlog (prioritized)

- Comps provider adapter (eBay completed) + cache layer.

- Confidence meter visualization (Low/Med/High thresholds ideally dial gauge w/ percent shown out of 100).

- Price guardrail messaging when 2× ROI not met.

- Listing generator prompt templates with signature toggle.

- Reel composer v1 (intro → item frames → price → outro).

- Batch intake queue + per-item status.

- Insights KPIs & weekly chart.

- CSV outcome import & reconciliation.

13) Brand & Assets

- Colors: Orange #FF6B35, Violet #6C63FF, Text #111111, Surface #F7F7F8.

- Vector logo (icon + lockup) provided in project files.

- Tone: clear, seller-first; no hype; short, scannable copy.

14) Handoff Checklist

- Figma file: tokens page, components, and screens for Home, Scan, AI Results, Item tabs, Insights, Account.

- GitHub: branch feat/mvp with tokens, components, demo mode, API stubs.

- ENV template with provider keys (when added).

- Issue list created from this backlog with owners and estimates.